APPENDIX TO THE REQUIREMENT GATHERING DOCUMENT (RGD v2.0) GAP-02 Appendix-B Requirement Traceability Matrix (RTM) School ERP Prepared by: Business Analyst Team Document Version: 1.0 Date: 23 July 2026 Classification: Confidential — Client & Project Team Only

# About This Appendix

This document is Appendix-B to the Requirement Gathering Document (RGD v2.0) for the School ERP System, addressing Gap-02: Requirement Traceability Matrix (RTM). It traces every Functional Requirement defined in RGD v2.0 (FR-01 through FR-42, including all lettered sub-requirements) forward to its business rule, business process, and planned future SRS reference.

This appendix does not modify RGD v2.0 or the BPMN Appendix (Appendix-A). Requirement descriptions are reproduced verbatim from RGD v2.0 for traceability integrity; all other attributes are newly derived analysis for this RTM.

Because each requirement carries 20 traceability attributes, this RTM is presented as one detail record per requirement (rather than a single flat spreadsheet row) so that no attribute is truncated — this is standard practice for high-attribute-count RTMs per BABOK guidance. Section 2 additionally provides a condensed ASCII coverage matrix for at-a-glance review.

Total Functional Requirements traced: 47 (42 primary FR IDs + 5 lettered sub-requirements: FR-05a, FR-05b, FR-05c, FR-26a, FR-26b). Nothing from RGD v2.0's functional requirement set has been skipped.

# Detailed Requirement Traceability Records

Organized by module in the same order as RGD v2.0 Section 11 and Appendix-A, including Timetable & Scheduling (FR-14–FR-16), which was intentionally out of scope for the Appendix-A BPMN pass and is flagged accordingly below.

## Module: Admission & Enrollment  (8 Requirements)

FR-01  —  Online Admission Application Capture

| 1. Requirement ID | FR-01 |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | Online Admission Application Capture |
| 4. Requirement Description | Capture online admission inquiries and applications with document upload |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Online form successfully captures applicant data and supporting documents for all submitted applications. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-001 (placeholder — to be created at SRS phase) |

FR-02  —  Automatic Admission Number Generation

| 1. Requirement ID | FR-02 |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | Automatic Admission Number Generation |
| 4. Requirement Description | Generate unique enrollment/admission numbers automatically |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Every confirmed admission receives one system-generated, non-duplicate admission number. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-002 (placeholder — to be created at SRS phase) |

FR-03  —  Applicant Status Tracking

| 1. Requirement ID | FR-03 |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | Applicant Status Tracking |
| 4. Requirement Description | Track applicant status (Inquiry → Applied → Shortlisted → Admitted) |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Status transitions are recorded and visible to Admin Staff at each stage of the pipeline. |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-003 (placeholder — to be created at SRS phase) |

FR-04  —  Seat Availability & Waitlist Configuration

| 1. Requirement ID | FR-04 |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | Seat Availability & Waitlist Configuration |
| 4. Requirement Description | Configure class-wise seat availability and waitlists |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Seat counts decrement accurately on confirmed admission; waitlist activates once capacity is reached. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-004 (placeholder — to be created at SRS phase) |

FR-05  —  Automated Applicant Notifications

| 1. Requirement ID | FR-05 |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | Automated Applicant Notifications |
| 4. Requirement Description | Send automated acknowledgement and status update notifications |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | SMS / WhatsApp Gateway; Email (SMTP) |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Applicant receives an automated notification within a defined SLA of each status change (Client/Product Decision Required for SLA value). |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-005 (placeholder — to be created at SRS phase) |

FR-05a  —  Aadhaar-Based Identity Verification

| 1. Requirement ID | FR-05a |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | Aadhaar-Based Identity Verification |
| 4. Requirement Description | Capture Aadhaar number (student/parent) for identity verification, in compliance with UIDAI norms |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | UIDAI / Aadhaar Verification API |
| 14. Regulatory Mapping | DPDP Act, 2023; UIDAI Norms |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Aadhaar capture and verification succeeds for applicants who provide it, with consent captured per DPDP Act requirements. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-006 (placeholder — to be created at SRS phase) |

FR-05b  —  RTE Act Quota Seat Reservation

| 1. Requirement ID | FR-05b |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | RTE Act Quota Seat Reservation |
| 4. Requirement Description | Reserve and track seats under RTE Act 2009 (25% quota) with eligibility document capture |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | RTE Act, 2009 |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | 25% quota seats are correctly reserved, tracked, and cannot be reassigned to general category (BRULE-03). |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-007 (placeholder — to be created at SRS phase) |

FR-05c  —  UDISE+ Compliant Data Export

| 1. Requirement ID | FR-05c |
| --- | --- |
| 2. Module | Admission & Enrollment |
| 3. Requirement Title | UDISE+ Compliant Data Export |
| 4. Requirement Description | Auto-generate UDISE+ compliant student and school data exports for state/central reporting |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-03 |
| 10. Related BPMN Module | Appendix-A, Module 1: Admission & Enrollment |
| 11. Upstream Dependency | None (process entry point) |
| 12. Downstream Dependency | Student Information Management (SIS); Fee Collection |
| 13. External Integration | UDISE+ Government Portal |
| 14. Regulatory Mapping | UDISE+ Reporting Mandate |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Exported data file matches the UDISE+ prescribed schema and is accepted without validation errors. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-ADM-008 (placeholder — to be created at SRS phase) |

## Module: Student Information Management (SIS)  (4 Requirements)

FR-06  —  Comprehensive Student Profile

| 1. Requirement ID | FR-06 |
| --- | --- |
| 2. Module | Student Information Management (SIS) |
| 3. Requirement Title | Comprehensive Student Profile |
| 4. Requirement Description | Maintain comprehensive student profiles (personal, medical, family, academic) |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-05 |
| 10. Related BPMN Module | Appendix-A, Module 2: Student Information Management (SIS) |
| 11. Upstream Dependency | Admission & Enrollment |
| 12. Downstream Dependency | Attendance; Examination; Fee Collection; Transport; Library |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | DPDP Act, 2023 (personal & medical data) |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | All mandatory profile fields are captured, validated, and retrievable for 100% of active students. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-SIS-001 (placeholder — to be created at SRS phase) |

FR-07  —  Bulk Student Data Import/Export

| 1. Requirement ID | FR-07 |
| --- | --- |
| 2. Module | Student Information Management (SIS) |
| 3. Requirement Title | Bulk Student Data Import/Export |
| 4. Requirement Description | Support bulk import/export of student data via Excel/CSV |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-05 |
| 10. Related BPMN Module | Appendix-A, Module 2: Student Information Management (SIS) |
| 11. Upstream Dependency | Admission & Enrollment |
| 12. Downstream Dependency | Attendance; Examination; Fee Collection; Transport; Library |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Bulk file of records imports with validation errors reported per-row without corrupting existing records. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-SIS-002 (placeholder — to be created at SRS phase) |

FR-08  —  Historical Academic Record Retention

| 1. Requirement ID | FR-08 |
| --- | --- |
| 2. Module | Student Information Management (SIS) |
| 3. Requirement Title | Historical Academic Record Retention |
| 4. Requirement Description | Maintain historical academic records across academic years |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-05 |
| 10. Related BPMN Module | Appendix-A, Module 2: Student Information Management (SIS) |
| 11. Upstream Dependency | Admission & Enrollment |
| 12. Downstream Dependency | Attendance; Examination; Fee Collection; Transport; Library |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Prior-year academic records remain accessible and unaltered after year-end promotion. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-SIS-003 (placeholder — to be created at SRS phase) |

FR-09  —  ID Card & Certificate Generation

| 1. Requirement ID | FR-09 |
| --- | --- |
| 2. Module | Student Information Management (SIS) |
| 3. Requirement Title | ID Card & Certificate Generation |
| 4. Requirement Description | Generate ID cards and transfer/leaving certificates |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-05 |
| 10. Related BPMN Module | Appendix-A, Module 2: Student Information Management (SIS) |
| 11. Upstream Dependency | Admission & Enrollment |
| 12. Downstream Dependency | Attendance; Examination; Fee Collection; Transport; Library |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Generated documents pull current student-record data accurately and match school branding template. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-SIS-004 (placeholder — to be created at SRS phase) |

## Module: Attendance Management  (4 Requirements)

FR-10  —  Daily/Period-wise Attendance Capture

| 1. Requirement ID | FR-10 |
| --- | --- |
| 2. Module | Attendance Management |
| 3. Requirement Title | Daily/Period-wise Attendance Capture |
| 4. Requirement Description | Mark daily/period-wise student attendance (manual, biometric, or RFID) |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-01 |
| 10. Related BPMN Module | Appendix-A, Module 3: Attendance Management |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Examination (eligibility); HR & Payroll |
| 13. External Integration | Biometric / RFID Devices |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Attendance is recorded for every scheduled period with no duplicate/conflicting entries (BRULE-01). |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Teacher / HR |
| 20. Future SRS Reference | SRS-ATT-001 (placeholder — to be created at SRS phase) |

FR-11  —  Automated Absence Notification

| 1. Requirement ID | FR-11 |
| --- | --- |
| 2. Module | Attendance Management |
| 3. Requirement Title | Automated Absence Notification |
| 4. Requirement Description | Auto-notify parents via SMS/app for student absence |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: High, Desirable) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-01 |
| 10. Related BPMN Module | Appendix-A, Module 3: Attendance Management |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Examination (eligibility); HR & Payroll |
| 13. External Integration | SMS / WhatsApp Gateway |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Parent receives an absence notification within a defined SLA of the attendance record being saved (Client/Product Decision Required for SLA value). |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Teacher / HR |
| 20. Future SRS Reference | SRS-ATT-002 (placeholder — to be created at SRS phase) |

FR-12  —  Staff Attendance & Leave Tracking

| 1. Requirement ID | FR-12 |
| --- | --- |
| 2. Module | Attendance Management |
| 3. Requirement Title | Staff Attendance & Leave Tracking |
| 4. Requirement Description | Track staff attendance and leave requests |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-01 |
| 10. Related BPMN Module | Appendix-A, Module 3: Attendance Management |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Examination (eligibility); HR & Payroll |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Staff attendance and leave balance are visible to HR and reconcile correctly against approved leave. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Teacher / HR |
| 20. Future SRS Reference | SRS-ATT-003 (placeholder — to be created at SRS phase) |

FR-13  —  Attendance Percentage Reporting

| 1. Requirement ID | FR-13 |
| --- | --- |
| 2. Module | Attendance Management |
| 3. Requirement Title | Attendance Percentage Reporting |
| 4. Requirement Description | Generate attendance percentage reports by class/section |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-01 |
| 10. Related BPMN Module | Appendix-A, Module 3: Attendance Management |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Examination (eligibility); HR & Payroll |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Attendance percentage report matches manual recalculation for a sample class within acceptable tolerance. |
| 17. Verification Method | Analysis |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Teacher / HR |
| 20. Future SRS Reference | SRS-ATT-004 (placeholder — to be created at SRS phase) |

## Module: Timetable & Scheduling  (3 Requirements)

FR-14  —  Class-wise Timetable Publishing

| 1. Requirement ID | FR-14 |
| --- | --- |
| 2. Module | Timetable & Scheduling |
| 3. Requirement Title | Class-wise Timetable Publishing |
| 4. Requirement Description | Create and publish class-wise weekly timetables |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Not Covered in BPMN Appendix (Gap-01) — Recommended for Gap-03 |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Attendance Management; Examination |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | Published timetable is visible to all teachers and students of the relevant class/section. |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-TT-001 (placeholder — to be created at SRS phase) |

FR-15  —  Automated Conflict Detection

| 1. Requirement ID | FR-15 |
| --- | --- |
| 2. Module | Timetable & Scheduling |
| 3. Requirement Title | Automated Conflict Detection |
| 4. Requirement Description | Detect and flag teacher/room scheduling conflicts automatically |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Not Covered in BPMN Appendix (Gap-01) — Recommended for Gap-03 |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Attendance Management; Examination |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | System flags 100% of double-booked teacher/room slots before timetable publication. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-TT-002 (placeholder — to be created at SRS phase) |

FR-16  —  Substitution Management

| 1. Requirement ID | FR-16 |
| --- | --- |
| 2. Module | Timetable & Scheduling |
| 3. Requirement Title | Substitution Management |
| 4. Requirement Description | Support substitution management for teacher absences |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Not Covered in BPMN Appendix (Gap-01) — Recommended for Gap-03 |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Attendance Management; Examination |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | A substitute teacher can be assigned to a vacant period and the change reflected on the published timetable. |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-TT-003 (placeholder — to be created at SRS phase) |

## Module: Examination & Result Processing  (5 Requirements)

FR-17  —  Exam Schedule & Grading Scheme Configuration

| 1. Requirement ID | FR-17 |
| --- | --- |
| 2. Module | Examination & Result Processing |
| 3. Requirement Title | Exam Schedule & Grading Scheme Configuration |
| 4. Requirement Description | Configure exam schedules, subjects, and grading/marking schemes |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-06 |
| 10. Related BPMN Module | Appendix-A, Module 4: Examination & Result Processing |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | Board Affiliation Bye-laws (CBSE/ICSE/State Board) |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Configured grading scheme matches the school's board-mandated format. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-EXM-001 (placeholder — to be created at SRS phase) |

FR-18  —  Marks Entry with Validation

| 1. Requirement ID | FR-18 |
| --- | --- |
| 2. Module | Examination & Result Processing |
| 3. Requirement Title | Marks Entry with Validation |
| 4. Requirement Description | Allow teachers to enter/upload marks with validation checks |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-06 |
| 10. Related BPMN Module | Appendix-A, Module 4: Examination & Result Processing |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Marks outside the configured valid range are rejected at entry with a clear error message. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-EXM-002 (placeholder — to be created at SRS phase) |

FR-19  —  Automated Grade/Rank/GPA Calculation

| 1. Requirement ID | FR-19 |
| --- | --- |
| 2. Module | Examination & Result Processing |
| 3. Requirement Title | Automated Grade/Rank/GPA Calculation |
| 4. Requirement Description | Auto-calculate grades, ranks, and GPA per configured rules |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-06 |
| 10. Related BPMN Module | Appendix-A, Module 4: Examination & Result Processing |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | Board Affiliation Bye-laws (CBSE/ICSE/State Board) |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | System-calculated grade/rank/GPA matches manual recalculation for a sample dataset. |
| 17. Verification Method | Analysis |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-EXM-003 (placeholder — to be created at SRS phase) |

FR-20  —  Report Card Generation

| 1. Requirement ID | FR-20 |
| --- | --- |
| 2. Module | Examination & Result Processing |
| 3. Requirement Title | Report Card Generation |
| 4. Requirement Description | Generate printable/digital report cards with school branding |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-06 |
| 10. Related BPMN Module | Appendix-A, Module 4: Examination & Result Processing |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Report card renders all locked subject marks and grades correctly, matching school branding template. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-EXM-004 (placeholder — to be created at SRS phase) |

FR-21  —  Result Publication to Portal

| 1. Requirement ID | FR-21 |
| --- | --- |
| 2. Module | Examination & Result Processing |
| 3. Requirement Title | Result Publication to Portal |
| 4. Requirement Description | Publish results to parent/student portal |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-06 |
| 10. Related BPMN Module | Appendix-A, Module 4: Examination & Result Processing |
| 11. Upstream Dependency | Student Information Management (SIS); Timetable & Scheduling |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Result is visible on the parent/student portal only after all subject marks are locked (BRULE-06). |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Academic Head |
| 20. Future SRS Reference | SRS-EXM-005 (placeholder — to be created at SRS phase) |

## Module: Fee Collection  (7 Requirements)

FR-22  —  Fee Structure & Head Configuration

| 1. Requirement ID | FR-22 |
| --- | --- |
| 2. Module | Fee Collection |
| 3. Requirement Title | Fee Structure & Head Configuration |
| 4. Requirement Description | Configure class-wise, category-wise fee structures and heads |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-02 / BRULE-08 |
| 10. Related BPMN Module | Appendix-A, Module 5: Fee Collection |
| 11. Upstream Dependency | Student Information Management (SIS); Admission & Enrollment |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Configured fee structure generates correct invoice amounts for each class/category combination. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Finance Team |
| 20. Future SRS Reference | SRS-FEE-001 (placeholder — to be created at SRS phase) |

FR-23  —  Automated Invoice/Receipt Generation

| 1. Requirement ID | FR-23 |
| --- | --- |
| 2. Module | Fee Collection |
| 3. Requirement Title | Automated Invoice/Receipt Generation |
| 4. Requirement Description | Generate fee invoices/receipts automatically per schedule |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-02 / BRULE-08 |
| 10. Related BPMN Module | Appendix-A, Module 5: Fee Collection |
| 11. Upstream Dependency | Student Information Management (SIS); Admission & Enrollment |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Invoices generate automatically on the configured schedule for 100% of active students. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Finance Team |
| 20. Future SRS Reference | SRS-FEE-002 (placeholder — to be created at SRS phase) |

FR-24  —  Online Payment Gateway Integration

| 1. Requirement ID | FR-24 |
| --- | --- |
| 2. Module | Fee Collection |
| 3. Requirement Title | Online Payment Gateway Integration |
| 4. Requirement Description | Support online payment gateway integration (cards, UPI, net banking) |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-02 / BRULE-08 |
| 10. Related BPMN Module | Appendix-A, Module 5: Fee Collection |
| 11. Upstream Dependency | Student Information Management (SIS); Admission & Enrollment |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | Payment Gateway (vendor Client/Product Decision Required) |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | A test transaction completes successfully end-to-end and updates the dues ledger in real time. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Finance Team |
| 20. Future SRS Reference | SRS-FEE-003 (placeholder — to be created at SRS phase) |

FR-25  —  Defaulter Tracking & Reminders

| 1. Requirement ID | FR-25 |
| --- | --- |
| 2. Module | Fee Collection |
| 3. Requirement Title | Defaulter Tracking & Reminders |
| 4. Requirement Description | Track dues, defaulters, and send automated payment reminders |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-02 / BRULE-08 |
| 10. Related BPMN Module | Appendix-A, Module 5: Fee Collection |
| 11. Upstream Dependency | Student Information Management (SIS); Admission & Enrollment |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | SMS / WhatsApp Gateway; Email (SMTP) |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Overdue accounts are correctly flagged and reminders sent per the configured escalation schedule. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Finance Team |
| 20. Future SRS Reference | SRS-FEE-004 (placeholder — to be created at SRS phase) |

FR-26  —  Financial Reporting

| 1. Requirement ID | FR-26 |
| --- | --- |
| 2. Module | Fee Collection |
| 3. Requirement Title | Financial Reporting |
| 4. Requirement Description | Generate financial reports (collection summary, outstanding, refunds) |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-02 / BRULE-08 |
| 10. Related BPMN Module | Appendix-A, Module 5: Fee Collection |
| 11. Upstream Dependency | Student Information Management (SIS); Admission & Enrollment |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | Accounting Software (Tally export) |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Collection summary report reconciles to the sum of individual transaction records for the period. |
| 17. Verification Method | Analysis |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Finance Team |
| 20. Future SRS Reference | SRS-FEE-005 (placeholder — to be created at SRS phase) |

FR-26a  —  GST-Compliant Fee Receipts

| 1. Requirement ID | FR-26a |
| --- | --- |
| 2. Module | Fee Collection |
| 3. Requirement Title | GST-Compliant Fee Receipts |
| 4. Requirement Description | Generate GST-compliant fee receipts (as applicable) with school PAN/TAN details |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-02 / BRULE-08 |
| 10. Related BPMN Module | Appendix-A, Module 5: Fee Collection |
| 11. Upstream Dependency | Student Information Management (SIS); Admission & Enrollment |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | GST; PAN/TAN Regulations |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Generated receipt includes all GST-mandated fields where the fee item is taxable. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Finance Team |
| 20. Future SRS Reference | SRS-FEE-006 (placeholder — to be created at SRS phase) |

FR-26b  —  RTE-Quota Fee Waiver Reporting

| 1. Requirement ID | FR-26b |
| --- | --- |
| 2. Module | Fee Collection |
| 3. Requirement Title | RTE-Quota Fee Waiver Reporting |
| 4. Requirement Description | Track RTE-quota students separately with fee-waiver/reimbursement reporting for state government claims |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-02 / BRULE-08 |
| 10. Related BPMN Module | Appendix-A, Module 5: Fee Collection |
| 11. Upstream Dependency | Student Information Management (SIS); Admission & Enrollment |
| 12. Downstream Dependency | Reports & Analytics; Communication |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | RTE Act, 2009 |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | RTE-quota student fee waivers are tracked separately and summable into a state-claim-ready report. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Finance Team |
| 20. Future SRS Reference | SRS-FEE-007 (placeholder — to be created at SRS phase) |

## Module: Library Management  (3 Requirements)

FR-27  —  Digital Catalog with Barcode Support

| 1. Requirement ID | FR-27 |
| --- | --- |
| 2. Module | Library Management |
| 3. Requirement Title | Digital Catalog with Barcode Support |
| 4. Requirement Description | Maintain digital catalog of books/resources with barcode support |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 6: Library Management |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Fee Collection (fine posting) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | Every catalog entry is searchable by title, author, and barcode. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Librarian |
| 20. Future SRS Reference | SRS-LIB-001 (placeholder — to be created at SRS phase) |

FR-28  —  Issue/Return & Fine Tracking

| 1. Requirement ID | FR-28 |
| --- | --- |
| 2. Module | Library Management |
| 3. Requirement Title | Issue/Return & Fine Tracking |
| 4. Requirement Description | Track book issue, return, and overdue fine calculation |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 6: Library Management |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Fee Collection (fine posting) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | Overdue fine is calculated correctly based on days overdue and the configured per-day rate (Client/Product Decision Required for rate). |
| 17. Verification Method | Analysis |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Librarian |
| 20. Future SRS Reference | SRS-LIB-002 (placeholder — to be created at SRS phase) |

FR-29  —  Student Catalog Self-Service

| 1. Requirement ID | FR-29 |
| --- | --- |
| 2. Module | Library Management |
| 3. Requirement Title | Student Catalog Self-Service |
| 4. Requirement Description | Allow students to search catalog and view issue history online |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Could Have (RGD Priority: Low, Desirable) |
| 8. Business Value | Low |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 6: Library Management |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Fee Collection (fine posting) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | Student can search the catalog and view their own issue history via the portal. |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Librarian |
| 20. Future SRS Reference | SRS-LIB-003 (placeholder — to be created at SRS phase) |

## Module: Transport Management  (3 Requirements)

FR-30  —  Route/Stop Configuration & Allocation

| 1. Requirement ID | FR-30 |
| --- | --- |
| 2. Module | Transport Management |
| 3. Requirement Title | Route/Stop Configuration & Allocation |
| 4. Requirement Description | Configure bus routes, stops, and student allocation |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 7: Transport Management |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Fee Collection |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Student is correctly allocated to a route/stop within the configured vehicle capacity. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff / Transport Coordinator |
| 20. Future SRS Reference | SRS-TRN-001 (placeholder — to be created at SRS phase) |

FR-31  —  GPS-Based Live Bus Tracking

| 1. Requirement ID | FR-31 |
| --- | --- |
| 2. Module | Transport Management |
| 3. Requirement Title | GPS-Based Live Bus Tracking |
| 4. Requirement Description | Provide GPS-based live bus tracking to parents |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 7: Transport Management |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Fee Collection |
| 13. External Integration | GPS Tracking Devices (hardware vendor Client/Product Decision Required) |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Parent portal reflects the bus's live location within a defined refresh interval (Client/Product Decision Required for interval). |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff / Transport Coordinator |
| 20. Future SRS Reference | SRS-TRN-002 (placeholder — to be created at SRS phase) |

FR-32  —  Transport Fee Linkage

| 1. Requirement ID | FR-32 |
| --- | --- |
| 2. Module | Transport Management |
| 3. Requirement Title | Transport Fee Linkage |
| 4. Requirement Description | Manage transport fee billing linked to Fee Management module |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 7: Transport Management |
| 11. Upstream Dependency | Student Information Management (SIS) |
| 12. Downstream Dependency | Fee Collection |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Transport fee invoice generates correctly for all students allocated to a paid route. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff / Transport Coordinator |
| 20. Future SRS Reference | SRS-TRN-003 (placeholder — to be created at SRS phase) |

## Module: HR & Payroll  (4 Requirements)

FR-33  —  Staff Master Record Maintenance

| 1. Requirement ID | FR-33 |
| --- | --- |
| 2. Module | HR & Payroll |
| 3. Requirement Title | Staff Master Record Maintenance |
| 4. Requirement Description | Maintain staff master records, contracts, and documents |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-04 / BRULE-07 |
| 10. Related BPMN Module | Appendix-A, Module 8: HR & Payroll |
| 11. Upstream Dependency | Attendance Management (staff) |
| 12. Downstream Dependency | Reports & Analytics |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | DPDP Act, 2023; Shops & Establishment Act |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Staff master record captures all mandatory employment fields and supporting documents. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | HR |
| 20. Future SRS Reference | SRS-HR-001 (placeholder — to be created at SRS phase) |

FR-34  —  Statutory Payroll Processing

| 1. Requirement ID | FR-34 |
| --- | --- |
| 2. Module | HR & Payroll |
| 3. Requirement Title | Statutory Payroll Processing |
| 4. Requirement Description | Process monthly payroll with statutory deductions — PF (EPFO), ESI, Professional Tax, and TDS |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | BRULE-04 / BRULE-07 |
| 10. Related BPMN Module | Appendix-A, Module 8: HR & Payroll |
| 11. Upstream Dependency | Attendance Management (staff) |
| 12. Downstream Dependency | Reports & Analytics |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | EPF Act; ESI Act; Professional Tax Act (State); Income Tax Act (TDS) |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Payroll run calculates gross, deductions, and net pay correctly against a manually verified sample. |
| 17. Verification Method | Analysis |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | HR |
| 20. Future SRS Reference | SRS-HR-002 (placeholder — to be created at SRS phase) |

FR-35  —  Leave Application & Approval Workflow

| 1. Requirement ID | FR-35 |
| --- | --- |
| 2. Module | HR & Payroll |
| 3. Requirement Title | Leave Application & Approval Workflow |
| 4. Requirement Description | Manage leave application, approval workflow, and balances (CL/SL/EL as per school policy) |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-04 / BRULE-07 |
| 10. Related BPMN Module | Appendix-A, Module 8: HR & Payroll |
| 11. Upstream Dependency | Attendance Management (staff) |
| 12. Downstream Dependency | Reports & Analytics |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | High |
| 16. Acceptance Criteria Summary | Leave request routes to the correct approver and balance updates correctly on approval. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | HR |
| 20. Future SRS Reference | SRS-HR-003 (placeholder — to be created at SRS phase) |

FR-36  —  Payslip & Statutory Report Generation

| 1. Requirement ID | FR-36 |
| --- | --- |
| 2. Module | HR & Payroll |
| 3. Requirement Title | Payslip & Statutory Report Generation |
| 4. Requirement Description | Generate payslips, Form 16, and annual statutory compliance reports (PF/ESI/PT challans) |
| 5. Requirement Type | Functional / Regulatory |
| 6. Source | Compliance |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | BRULE-04 / BRULE-07 |
| 10. Related BPMN Module | Appendix-A, Module 8: HR & Payroll |
| 11. Upstream Dependency | Attendance Management (staff) |
| 12. Downstream Dependency | Reports & Analytics |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | Income Tax Act (Form 16); EPF/ESI/PT Statutory Filing |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Payslip and statutory reports generate correctly for a completed payroll cycle. |
| 17. Verification Method | Inspection |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | HR |
| 20. Future SRS Reference | SRS-HR-004 (placeholder — to be created at SRS phase) |

## Module: Communication & Notifications  (3 Requirements)

FR-37  —  Bulk/Targeted Multi-Channel Messaging

| 1. Requirement ID | FR-37 |
| --- | --- |
| 2. Module | Communication & Notifications |
| 3. Requirement Title | Bulk/Targeted Multi-Channel Messaging |
| 4. Requirement Description | Send bulk/targeted SMS, email, and push notifications |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 9: Communication & Notifications |
| 11. Upstream Dependency | Attendance; Fee Collection; Examination (event triggers) |
| 12. Downstream Dependency | None (shared/terminal service) |
| 13. External Integration | SMS / WhatsApp Gateway; Email (SMTP) |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Message sent to a selected audience is delivered via the selected channel(s) with delivery status logged. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-COM-001 (placeholder — to be created at SRS phase) |

FR-38  —  Circular/Announcement Board

| 1. Requirement ID | FR-38 |
| --- | --- |
| 2. Module | Communication & Notifications |
| 3. Requirement Title | Circular/Announcement Board |
| 4. Requirement Description | Provide a homework/circular/announcement board on the portal |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: Medium, Mandatory) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 9: Communication & Notifications |
| 11. Upstream Dependency | Attendance; Fee Collection; Examination (event triggers) |
| 12. Downstream Dependency | None (shared/terminal service) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Posted circular/homework is visible to the intended audience on the portal within a defined SLA. |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-COM-002 (placeholder — to be created at SRS phase) |

FR-39  —  Two-Way Teacher-Parent Messaging

| 1. Requirement ID | FR-39 |
| --- | --- |
| 2. Module | Communication & Notifications |
| 3. Requirement Title | Two-Way Teacher-Parent Messaging |
| 4. Requirement Description | Enable two-way messaging between teachers and parents |
| 5. Requirement Type | Functional |
| 6. Source | Stakeholder |
| 7. Priority (MoSCoW) | Could Have (RGD Priority: Low, Desirable) |
| 8. Business Value | Low |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 9: Communication & Notifications |
| 11. Upstream Dependency | Attendance; Fee Collection; Examination (event triggers) |
| 12. Downstream Dependency | None (shared/terminal service) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Medium |
| 16. Acceptance Criteria Summary | Parent reply routes correctly to the originating teacher's inbox and the thread is retained. |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | Admin Staff |
| 20. Future SRS Reference | SRS-COM-003 (placeholder — to be created at SRS phase) |

## Module: Reporting & Analytics  (3 Requirements)

FR-40  —  Role-Based Dashboards

| 1. Requirement ID | FR-40 |
| --- | --- |
| 2. Module | Reporting & Analytics |
| 3. Requirement Title | Role-Based Dashboards |
| 4. Requirement Description | Provide role-based dashboards (Management, Academic, Finance) |
| 5. Requirement Type | Functional |
| 6. Source | Management |
| 7. Priority (MoSCoW) | Must Have (RGD Priority: High, Mandatory) |
| 8. Business Value | High |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 10: Reports & Analytics |
| 11. Upstream Dependency | All operational modules |
| 12. Downstream Dependency | None (consumption layer) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | Each role sees only the dashboard widgets appropriate to their access level. |
| 17. Verification Method | Demonstration |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | IT Admin / Management |
| 20. Future SRS Reference | SRS-RPT-001 (placeholder — to be created at SRS phase) |

FR-41  —  Custom Report Builder

| 1. Requirement ID | FR-41 |
| --- | --- |
| 2. Module | Reporting & Analytics |
| 3. Requirement Title | Custom Report Builder |
| 4. Requirement Description | Enable custom report builder with export to Excel/PDF |
| 5. Requirement Type | Functional |
| 6. Source | Management |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 10: Reports & Analytics |
| 11. Upstream Dependency | All operational modules |
| 12. Downstream Dependency | None (consumption layer) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | User can select fields/filters and export the resulting report to Excel and PDF without data loss. |
| 17. Verification Method | Test |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | IT Admin / Management |
| 20. Future SRS Reference | SRS-RPT-002 (placeholder — to be created at SRS phase) |

FR-42  —  Trend Analytics

| 1. Requirement ID | FR-42 |
| --- | --- |
| 2. Module | Reporting & Analytics |
| 3. Requirement Title | Trend Analytics |
| 4. Requirement Description | Provide trend analytics (enrollment, attendance, revenue) over time |
| 5. Requirement Type | Functional |
| 6. Source | Management |
| 7. Priority (MoSCoW) | Should Have (RGD Priority: Medium, Desirable) |
| 8. Business Value | Medium |
| 9. Related Business Rule(s) | None Defined — Client/Product Decision Required |
| 10. Related BPMN Module | Appendix-A, Module 10: Reports & Analytics |
| 11. Upstream Dependency | All operational modules |
| 12. Downstream Dependency | None (consumption layer) |
| 13. External Integration | None Identified |
| 14. Regulatory Mapping | None Identified |
| 15. Risk Level | Low |
| 16. Acceptance Criteria Summary | Trend chart reflects correct historical values for a sample date range, verified against source data. |
| 17. Verification Method | Analysis |
| 18. Current Status | Approved (RGD v2.0 — Baselined) |
| 19. Owner | IT Admin / Management |
| 20. Future SRS Reference | SRS-RPT-003 (placeholder — to be created at SRS phase) |

# Section 1 — Requirement Coverage Summary

## 1.1 Total Functional Requirements

Total requirements traced: 47 (42 primary FR IDs + 5 lettered sub-requirements).

## 1.2 Requirements by Module

| Module | Requirement Count |
| --- | --- |
| Admission & Enrollment | 8 |
| Student Information Management (SIS) | 4 |
| Attendance Management | 4 |
| Timetable & Scheduling | 3 |
| Examination & Result Processing | 5 |
| Fee Collection | 7 |
| Library Management | 3 |
| Transport Management | 3 |
| HR & Payroll | 4 |
| Communication & Notifications | 3 |
| Reporting & Analytics | 3 |

## 1.3 Requirements by Priority (MoSCoW)

| Priority | Count |
| --- | --- |
| Must Have | 35 |
| Should Have | 10 |
| Could Have | 2 |
| Won't Have | 0 |

## 1.4 Requirements by Risk Level

| Risk Level | Count |
| --- | --- |
| High | 12 |
| Medium | 26 |
| Low | 9 |

# Section 2 — Coverage Matrix

Shows the traceability chain from Requirement through to future Test Case, for one representative requirement per module. The full 47-requirement chain follows the identical structure and is detailed in the requirement records above (fields 9, 10, 20).

Requirement: FR-01 — Online Admission Application Capture

│

Business Rule: BRULE-03

│

Business Process: Appendix-A, Module 1: Admission & Enrollment

│

Future SRS: SRS-ADM-001 (to be created)

│

Future Test Case: TC-01 (to be created at test-planning phase)

Requirement: FR-06 — Comprehensive Student Profile

│

Business Rule: BRULE-05

│

Business Process: Appendix-A, Module 2: Student Information Management (SIS)

│

Future SRS: SRS-SIS-001 (to be created)

│

Future Test Case: TC-06 (to be created at test-planning phase)

Requirement: FR-10 — Daily/Period-wise Attendance Capture

│

Business Rule: BRULE-01

│

Business Process: Appendix-A, Module 3: Attendance Management

│

Future SRS: SRS-ATT-001 (to be created)

│

Future Test Case: TC-10 (to be created at test-planning phase)

Requirement: FR-14 — Class-wise Timetable Publishing

│

Business Rule: None Defined — Client/Product Decision Required

│

Business Process: Not Covered in BPMN Appendix (Gap-01) — Recommended for Gap-03

│

Future SRS: SRS-TT-001 (to be created)

│

Future Test Case: TC-14 (to be created at test-planning phase)

Requirement: FR-17 — Exam Schedule & Grading Scheme Configuration

│

Business Rule: BRULE-06

│

Business Process: Appendix-A, Module 4: Examination & Result Processing

│

Future SRS: SRS-EXM-001 (to be created)

│

Future Test Case: TC-17 (to be created at test-planning phase)

Requirement: FR-22 — Fee Structure & Head Configuration

│

Business Rule: BRULE-02 / BRULE-08

│

Business Process: Appendix-A, Module 5: Fee Collection

│

Future SRS: SRS-FEE-001 (to be created)

│

Future Test Case: TC-22 (to be created at test-planning phase)

Requirement: FR-27 — Digital Catalog with Barcode Support

│

Business Rule: None Defined — Client/Product Decision Required

│

Business Process: Appendix-A, Module 6: Library Management

│

Future SRS: SRS-LIB-001 (to be created)

│

Future Test Case: TC-27 (to be created at test-planning phase)

Requirement: FR-30 — Route/Stop Configuration & Allocation

│

Business Rule: None Defined — Client/Product Decision Required

│

Business Process: Appendix-A, Module 7: Transport Management

│

Future SRS: SRS-TRN-001 (to be created)

│

Future Test Case: TC-30 (to be created at test-planning phase)

Requirement: FR-33 — Staff Master Record Maintenance

│

Business Rule: BRULE-04 / BRULE-07

│

Business Process: Appendix-A, Module 8: HR & Payroll

│

Future SRS: SRS-HR-001 (to be created)

│

Future Test Case: TC-33 (to be created at test-planning phase)

Requirement: FR-37 — Bulk/Targeted Multi-Channel Messaging

│

Business Rule: None Defined — Client/Product Decision Required

│

Business Process: Appendix-A, Module 9: Communication & Notifications

│

Future SRS: SRS-COM-001 (to be created)

│

Future Test Case: TC-37 (to be created at test-planning phase)

Requirement: FR-40 — Role-Based Dashboards

│

Business Rule: None Defined — Client/Product Decision Required

│

Business Process: Appendix-A, Module 10: Reports & Analytics

│

Future SRS: SRS-RPT-001 (to be created)

│

Future Test Case: TC-40 (to be created at test-planning phase)

# Section 3 — Gap Analysis

## 3.1 Requirements Without a Defined Business Rule

These modules have no BRULE-xx defined in RGD v2.0 and require business-rule elicitation before BRD:

- Library Management — all 3 requirement(s) in this module

- Transport Management — all 3 requirement(s) in this module

- Communication & Notifications — all 3 requirement(s) in this module

- Reporting & Analytics — all 3 requirement(s) in this module

- Timetable & Scheduling — all 3 requirement(s) in this module

## 3.2 Requirements Without BPMN Coverage

Timetable & Scheduling (FR-14, FR-15, FR-16) has no corresponding process diagram in Appendix-A (Gap-01). Recommend adding as a Gap-03 candidate or folding into a future Appendix-A revision.

## 3.3 Requirements Needing Product/Client Decision

- FR-05 — see Acceptance Criteria Summary / External Integration field for the specific open decision

- FR-11 — see Acceptance Criteria Summary / External Integration field for the specific open decision

- FR-24 — see Acceptance Criteria Summary / External Integration field for the specific open decision

- FR-28 — see Acceptance Criteria Summary / External Integration field for the specific open decision

- FR-31 — see Acceptance Criteria Summary / External Integration field for the specific open decision

In addition, all requirements inherit the open decisions already logged in RGD v2.0 Section 25 (Open Questions) and Section 26 (Pending Decisions), notably rollout phasing, hosting model, and vendor selection for payment/SMS/GPS/biometric integrations.

## 3.4 Requirements Depending on External Systems

- FR-05 (Admission & Enrollment) — SMS / WhatsApp Gateway; Email (SMTP)

- FR-05a (Admission & Enrollment) — UIDAI / Aadhaar Verification API

- FR-05c (Admission & Enrollment) — UDISE+ Government Portal

- FR-10 (Attendance Management) — Biometric / RFID Devices

- FR-11 (Attendance Management) — SMS / WhatsApp Gateway

- FR-24 (Fee Collection) — Payment Gateway (vendor Client/Product Decision Required)

- FR-25 (Fee Collection) — SMS / WhatsApp Gateway; Email (SMTP)

- FR-26 (Fee Collection) — Accounting Software (Tally export)

- FR-31 (Transport Management) — GPS Tracking Devices (hardware vendor Client/Product Decision Required)

- FR-37 (Communication & Notifications) — SMS / WhatsApp Gateway; Email (SMTP)

## 3.5 Requirements With High Implementation Risk

- FR-05a — Aadhaar-Based Identity Verification (Admission & Enrollment)

- FR-05b — RTE Act Quota Seat Reservation (Admission & Enrollment)

- FR-05c — UDISE+ Compliant Data Export (Admission & Enrollment)

- FR-22 — Fee Structure & Head Configuration (Fee Collection)

- FR-23 — Automated Invoice/Receipt Generation (Fee Collection)

- FR-24 — Online Payment Gateway Integration (Fee Collection)

- FR-25 — Defaulter Tracking & Reminders (Fee Collection)

- FR-26 — Financial Reporting (Fee Collection)

- FR-26b — RTE-Quota Fee Waiver Reporting (Fee Collection)

- FR-33 — Staff Master Record Maintenance (HR & Payroll)

- FR-34 — Statutory Payroll Processing (HR & Payroll)

- FR-35 — Leave Application & Approval Workflow (HR & Payroll)

# Section 4 — Recommendations

- Resolve the five modules with no defined business rule (Library, Transport, Communication, Reports & Analytics, Timetable) via a short business-rule workshop before BRD kickoff — these are the single largest structural gap in this RTM.

- Commission a Gap-03 BPMN diagram for Timetable & Scheduling so that all 11 functional modules have equal process-level coverage.

- Prioritize resolution of the payment gateway, SMS/WhatsApp gateway, and biometric/GPS hardware vendor decisions (RGD v2.0 Section 26) — these block External Integration and Risk fields for 9 of the 47 requirements.

- Convert the Future SRS Reference placeholders into actual SRS sections in strict FR-to-SRS sequence once the BRD phase begins, preserving the ID scheme established here (SRS-<MOD>-<seq>).

- Re-validate Business Value and Risk Level ratings with the client's Finance Head and IT Admin once named stakeholders are confirmed (RGD v2.0 Section 8), as these were derived by the Business Analyst from RGD priority data, not yet client-ratified line-by-line.

- Establish the Test Case ID scheme (TC-xx, shown illustratively in Section 2) formally at test-planning stage so this RTM's coverage chain can be closed end-to-end.