REQUIREMENT GATHERING DOCUMENT ENTERPRISE FINAL DRAFT — FOR CLIENT SIGN-OFF School ERP System Prepared by: Business Analyst Team Document Version: 2.0 Date: 23 July 2026 Classification: Confidential — Client & Project Team Only

# Document Control

| Field | Details |
| --- | --- |
| Document Title | Requirement Gathering Document – School ERP System |
| Document Version | 2.0 (Enterprise Final Draft) |
| Document Owner | Client Input Required — typically Project Sponsor |
| Prepared By | Business Analyst |
| Reviewed By | Project Sponsor / IT Head — Client Input Required |
| Approved By | Client Input Required |
| Date Prepared | 23 July 2026 |
| Status | Final Draft – Pending Client Approval |
| Classification | Confidential – Distributed to Client & Project Team only |
| Distribution List | Client Input Required (recommend: Sponsor, Principal, IT Admin, Finance Head, Vendor PM) |
| Review Cycle | This document is reviewed at each major phase gate and upon material scope change |
| Client / Organization | [School / Trust Name] — Client Input Required |
| Board Affiliation | CBSE / ICSE / State Board (SSC) — Client Input Required |
| UDISE+ Code | Client Input Required |
| Academic Session | April to March (as per Indian academic calendar) |

## Version History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 0.1 | 10-Jul-2026 | Business Analyst | Initial draft created |
| 1.0 | 23-Jul-2026 | Business Analyst | Reviewed and finalized for stakeholder sign-off |
| 2.0 | 23-Jul-2026 | Business Analyst | Enterprise-grade review: added Executive Summary, Problem Statement, AS-IS/TO-BE, RACI, Business Rules, Master Data List, External Integrations, Regulatory Compliance, Workflows, Success/Acceptance Criteria, Glossary, Acronyms, Open Questions, Pending Decisions, and formal Approval Matrix. Enhanced Risk Register with Likelihood/Impact/Owner. All unverified data points explicitly flagged as "Client Input Required" rather than assumed. |

## Document References

This RGD should be read alongside the following source materials. Reference documents not yet available are marked accordingly; the Business Analyst has not fabricated their content.

| Ref # | Document | Status |
| --- | --- | --- |
| DR-01 | Request for Proposal (RFP) / Initial Client Brief | Client Input Required |
| DR-02 | Minutes of Requirement-Gathering Workshops / Interviews | Client Input Required |
| DR-03 | Existing Fee Structure & Academic Policy Documents | Client Input Required |
| DR-04 | Current Vendor Contracts (SMS/Payment Gateway, if any) | Client Input Required |
| DR-05 | School Affiliation Certificate (Board) & UDISE+ Registration | Client Input Required |

# Table of Contents

1.  Executive Summary	6

2.  Business Problem Statement	6

3.  Business Objectives	6

4.  Business Drivers	7

5.  Current Process (AS-IS)	8

6.  Future Process (TO-BE)	8

7.  Project Scope	8

8.  Stakeholders	10

9.  Stakeholder Responsibilities (RACI)	10

10.  Business Requirements Overview	10

11.  Functional Requirements	12

11.1  Admission & Enrollment Management	12

11.2  Student Information System (SIS)	12

11.3  Attendance Management	13

11.4  Timetable & Scheduling	13

11.5  Examination & Gradebook	13

11.6  Fee Management	14

11.7  Library Management	14

11.8  Transport Management	14

11.9  HR & Payroll Management	15

11.10  Communication & Notifications	15

11.11  Reporting & Analytics Dashboard	15

12.  Module List (Portfolio Summary)	16

13.  Master Data List	17

14.  Business Rules (High-Level)	17

15.  External Integrations	18

16.  Regulatory Compliance	19

17.  High-Level Business Workflow	19

18.  High-Level Process Flow	20

19.  Non-Functional Requirements	21

20.  Success Criteria	21

21.  Acceptance Criteria (Document-Level)	22

22.  Business Assumptions	23

23.  Constraints	23

24.  Risks	23

25.  Open Questions	23

26.  Pending Decisions	24

27.  Glossary	25

28.  Acronyms	25

29.  Approval Matrix	27

# 1.  Executive Summary

This Requirement Gathering Document (RGD) defines the business need, scope, stakeholders, and high-level functional and non-functional requirements for implementing a School Enterprise Resource Planning (ERP) system. It consolidates inputs gathered to date across admissions, academics, finance, HR, and communication functions into a single reference that the client can review, correct, and formally approve.

This document is the foundation for, but is distinct from, the Business Requirement Document (BRD) that will follow. The RGD answers "what does the business need and why"; the BRD will answer "how will the solution satisfy it, in detail." No design, data-model, or UI decisions are made here. Sections of this document that depend on information not yet provided by the client are explicitly marked "Client Input Required" rather than filled with assumed values, so that client sign-off reflects verified fact rather than analyst estimation.

This is intended to be the final version of the RGD circulated for client approval. Upon written approval ("Requirement Gathering Approved"), the engagement proceeds to Business Requirement Document (BRD) development.

# 2.  Business Problem Statement

The school currently manages academic, administrative, and financial operations through a combination of manual registers and disconnected spreadsheets or point tools. This creates operational and governance exposure across the institution:

- Admissions and student records are maintained inconsistently across registers, risking data loss and duplicate/incorrect entries.

- Fee collection is reconciled manually, increasing the risk of revenue leakage, delayed defaulter follow-up, and audit difficulty.

- Parents have no real-time visibility into attendance, academic performance, or dues, driving high front-office query volume.

- Attendance, examination, and payroll data are not linked, requiring duplicate data entry and increasing the risk of payroll and reporting errors.

- Statutory reporting (UDISE+, RTE Act quota tracking) is compiled manually, increasing compliance risk and staff effort at reporting deadlines.

Quantified baseline figures (e.g., current reconciliation time, current query volume) have not been supplied and are marked as Client Input Required in the relevant sections below, rather than estimated.

# 3.  Business Objectives

Objectives are stated in SMART form. Target values not yet confirmed by the client are flagged; the objective itself is not invalidated by an unconfirmed target.

| Obj ID | Objective | Target / Metric | Measurement Window |
| --- | --- | --- | --- |
| OBJ-01 | Centralize student and staff data into a single system of record | 100% of active students/staff migrated, zero duplicate master records | At go-live |
| OBJ-02 | Reduce manual effort in fee invoicing and reconciliation | Client Input Required | Client Input Required |
| OBJ-03 | Provide parents real-time visibility of attendance, academics, and fees | Portal available to 100% of enrolled students' guardians | At go-live |
| OBJ-04 | Reduce time spent producing academic/administrative reports | Client Input Required | Client Input Required |
| OBJ-05 | Support multi-campus operation on a single platform | Client Input Required — confirm number of campuses and rollout phasing | N/A |
| OBJ-06 | Ensure statutory compliance (DPDP Act 2023, RTE Act 2009, UDISE+) | Zero compliance findings in first post-go-live statutory audit | Annual |

# 4.  Business Drivers

These are the external and internal forces creating urgency for this initiative, and against which scope trade-offs should be evaluated.

| Driver | Description |
| --- | --- |
| Regulatory | UDISE+ reporting and RTE Act 2009 quota tracking obligations require accurate, auditable digital records |
| Data Privacy Law | DPDP Act, 2023 raises the bar for how student/guardian personal data must be collected, stored, and consented |
| Parent Expectation | Parents increasingly expect real-time digital access comparable to other digitized schools in the region |
| Operational Cost | Manual reconciliation and duplicate data entry consume administrative staff time that could be redirected |
| Growth / Expansion | Client Input Required — confirm if multi-campus or enrollment growth is a near-term driver |

# 5.  Current Process (AS-IS)

Documented at a high level from information available to date. The client should validate accuracy — this is a starting point for confirmation, not an audited process map.

| Function | Current State | Primary Pain Point |
| --- | --- | --- |
| Admissions | Paper/Excel-based application intake and manual seat allocation | No real-time seat visibility; risk of data loss |
| Attendance | Register-based or standalone attendance tool, not linked to other modules | No automated parent alerts; manual percentage calculation |
| Fee Collection | Manual receipt books / basic spreadsheet tracking, cash-heavy collection | Reconciliation delay; defaulter tracking is manual |
| Examinations | Marks entered/tabulated manually or in disconnected spreadsheets | Error-prone grade/rank calculation; slow report-card turnaround |
| Communication | Circulars via paper notices / unstructured WhatsApp groups | No delivery/read confirmation; no audit trail |
| HR & Payroll | Client Input Required | Client Input Required |
| Reporting to Management | Manually compiled from multiple registers/spreadsheets | Delayed, error-prone, not real-time |

# 6.  Future Process (TO-BE)

High-level target state once the ERP is implemented, corresponding to the AS-IS functions above.

| Function | Future State |
| --- | --- |
| Admissions | Online application intake, automated status tracking, real-time seat/waitlist visibility |
| Attendance | Digital attendance capture with automated parent SMS/app alerts for absence |
| Fee Collection | Automated invoicing, online payment collection, real-time defaulter dashboards |
| Examinations | System-calculated grades/ranks, digital report cards published to parent portal |
| Communication | Centralized circulars/notices with delivery tracking via SMS/email/app |
| HR & Payroll | Automated payroll with statutory deduction calculation, linked to attendance/leave |
| Reporting to Management | Real-time role-based dashboards, on-demand report export |

# 7.  Project Scope

## 7.1 In Scope

- Admission & Enrollment Management

- Student Information System (SIS)

- Attendance Management (Student & Staff)

- Timetable & Scheduling

- Examination & Gradebook Management

- Fee Management & Online Payments

- Library Management

- Transport Management

- HR & Payroll Management

- Communication (SMS/Email/App Notifications)

- Reporting & Analytics Dashboard

- Parent & Student Mobile/Web Portal

## 7.2 Out of Scope

- Hardware procurement (biometric devices, CCTV, RFID readers) unless separately contracted

- Curriculum content / e-learning course authoring

- Integration with third-party accounting software beyond agreed scope (e.g., Tally export only)

- On-premises hosting (solution assumed cloud-hosted — Client Input Required to confirm hosting model)

## 7.3 Scope Boundary Note

Single-campus vs. multi-campus rollout, and phased vs. big-bang go-live, are not yet confirmed. See Pending Decisions (Section 26). Scope above should be re-validated once that decision is made, as it affects module sequencing.

# 8.  Stakeholders

| Stakeholder | Name | Role / Interest |
| --- | --- | --- |
| School Management / Trustees | Client Input Required | Project sponsor; approves budget and final sign-off |
| Principal / Academic Head | Client Input Required | Defines academic workflows; approves examination & timetable modules |
| Administrative Staff | Client Input Required | Day-to-day users for admissions, fees, and records |
| Teachers | Client Input Required | Attendance marking, gradebook entry, communication with parents |
| Parents / Guardians | N/A (end-user group) | Access student progress, attendance, fees, and communication via portal |
| Students | N/A (end-user group) | View timetable, results, assignments, and library status |
| IT Administrator | Client Input Required | System configuration, user management, security, and integrations |
| Accounts / Finance Team | Client Input Required | Fee collection, payroll, and financial reporting |
| Implementation Partner / Vendor | Client Input Required | Solution design, configuration, deployment, and support |

# 9.  Stakeholder Responsibilities (RACI)

R = Responsible, A = Accountable, C = Consulted, I = Informed. Named individuals to be assigned once Section 8 names are confirmed.

| Activity | Sponsor | Principal | IT Admin | Finance | Vendor PM |
| --- | --- | --- | --- | --- | --- |
| Requirement sign-off (this RGD) | A | C | C | C | R |
| Data migration approval | I | C | A/R | C | R |
| UAT execution | I | R | R | R | C |
| Go-live decision | A | C | C | C | R |
| Training delivery | I | C | C | I | R/A |
| Post-go-live support ownership | I | I | A | I | R |

# 10.  Business Requirements Overview

High-level business requirements, each traceable to an Objective (Section 3). Detailed functional requirements are in Section 11.

| BR ID | Business Requirement | Linked Objective | Priority |
| --- | --- | --- | --- |
| BR-01 | Provide a single centralized system of record for all student and staff data | OBJ-01 | High |
| BR-02 | Automate fee invoicing, collection, and reconciliation to reduce manual errors | OBJ-02 | High |
| BR-03 | Enable parents to track attendance, academics, and fee status in real time | OBJ-03 | High |
| BR-04 | Reduce time spent on report generation for academic and administrative reviews | OBJ-04 | Medium |
| BR-05 | Support multi-campus / multi-branch operations under a single platform | OBJ-05 | Medium |
| BR-06 | Ensure statutory and data-privacy compliance for student records | OBJ-06 | High |

# 11.  Functional Requirements

Functional requirements are grouped by module. Priority is High/Medium/Low; Type indicates Mandatory or Desirable. Field-level acceptance criteria, screen behaviour, and validation rules are intentionally out of scope for this RGD and will be defined in the BRD/SRS to avoid scope overlap between phases.

## 11.1 Admission & Enrollment Management

Covers the end-to-end process of prospective student inquiry, application, evaluation, and enrollment.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-01 | Capture online admission inquiries and applications with document upload | High | Mandatory | Admin Staff |
| FR-02 | Generate unique enrollment/admission numbers automatically | High | Mandatory | Admin Staff |
| FR-03 | Track applicant status (Inquiry → Applied → Shortlisted → Admitted) | Medium | Mandatory | Admin Staff |
| FR-04 | Configure class-wise seat availability and waitlists | Medium | Desirable | Admin Staff |
| FR-05 | Send automated acknowledgement and status update notifications | Medium | Desirable | Parents |
| FR-05a | Capture Aadhaar number (student/parent) for identity verification, in compliance with UIDAI norms | High | Mandatory | Admin Staff |
| FR-05b | Reserve and track seats under RTE Act 2009 (25% quota) with eligibility document capture | High | Mandatory | Admin Staff |
| FR-05c | Auto-generate UDISE+ compliant student and school data exports for state/central reporting | Medium | Mandatory | IT Admin |

## 11.2 Student Information System (SIS)

Central repository for all student demographic, academic, and family data.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-06 | Maintain comprehensive student profiles (personal, medical, family, academic) | High | Mandatory | Admin Staff |
| FR-07 | Support bulk import/export of student data via Excel/CSV | Medium | Mandatory | IT Admin |
| FR-08 | Maintain historical academic records across academic years | High | Mandatory | Academic Head |
| FR-09 | Generate ID cards and transfer/leaving certificates | Medium | Desirable | Admin Staff |

## 11.3 Attendance Management

Daily and period-wise attendance tracking for students and staff, with alerting.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-10 | Mark daily/period-wise student attendance (manual, biometric, or RFID) | High | Mandatory | Teachers |
| FR-11 | Auto-notify parents via SMS/app for student absence | High | Desirable | Parents |
| FR-12 | Track staff attendance and leave requests | Medium | Mandatory | HR |
| FR-13 | Generate attendance percentage reports by class/section | Medium | Mandatory | Academic Head |

## 11.4 Timetable & Scheduling

Automated class, teacher, and room scheduling with conflict detection.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-14 | Create and publish class-wise weekly timetables | High | Mandatory | Academic Head |
| FR-15 | Detect and flag teacher/room scheduling conflicts automatically | Medium | Mandatory | IT Admin |
| FR-16 | Support substitution management for teacher absences | Medium | Desirable | Academic Head |

## 11.5 Examination & Gradebook

Exam scheduling, marks entry, grade computation, and report card generation.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-17 | Configure exam schedules, subjects, and grading/marking schemes | High | Mandatory | Academic Head |
| FR-18 | Allow teachers to enter/upload marks with validation checks | High | Mandatory | Teachers |
| FR-19 | Auto-calculate grades, ranks, and GPA per configured rules | High | Mandatory | Academic Head |
| FR-20 | Generate printable/digital report cards with school branding | Medium | Mandatory | Admin Staff |
| FR-21 | Publish results to parent/student portal | Medium | Desirable | Parents |

## 11.6 Fee Management

Fee structure setup, invoicing, online/offline collection, and reconciliation.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-22 | Configure class-wise, category-wise fee structures and heads | High | Mandatory | Finance Team |
| FR-23 | Generate fee invoices/receipts automatically per schedule | High | Mandatory | Finance Team |
| FR-24 | Support online payment gateway integration (cards, UPI, net banking) | High | Mandatory | Parents |
| FR-25 | Track dues, defaulters, and send automated payment reminders | High | Mandatory | Finance Team |
| FR-26 | Generate financial reports (collection summary, outstanding, refunds) | Medium | Mandatory | Finance Team |
| FR-26a | Generate GST-compliant fee receipts (as applicable) with school PAN/TAN details | High | Mandatory | Finance Team |
| FR-26b | Track RTE-quota students separately with fee-waiver/reimbursement reporting for state government claims | Medium | Mandatory | Finance Team |

## 11.7 Library Management

Catalog management, issue/return tracking, and fine computation.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-27 | Maintain digital catalog of books/resources with barcode support | Medium | Mandatory | Librarian |
| FR-28 | Track book issue, return, and overdue fine calculation | Medium | Mandatory | Librarian |
| FR-29 | Allow students to search catalog and view issue history online | Low | Desirable | Students |

## 11.8 Transport Management

Route planning, vehicle tracking, and student-transport allocation.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-30 | Configure bus routes, stops, and student allocation | Medium | Mandatory | Admin Staff |
| FR-31 | Provide GPS-based live bus tracking to parents | Medium | Desirable | Parents |
| FR-32 | Manage transport fee billing linked to Fee Management module | Medium | Desirable | Finance Team |

## 11.9 HR & Payroll Management

Staff records, leave management, payroll processing, and compliance.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-33 | Maintain staff master records, contracts, and documents | High | Mandatory | HR |
| FR-34 | Process monthly payroll with statutory deductions — PF (EPFO), ESI, Professional Tax, and TDS | High | Mandatory | HR |
| FR-35 | Manage leave application, approval workflow, and balances (CL/SL/EL as per school policy) | Medium | Mandatory | HR |
| FR-36 | Generate payslips, Form 16, and annual statutory compliance reports (PF/ESI/PT challans) | Medium | Mandatory | HR |

## 11.10 Communication & Notifications

Multi-channel communication between school, staff, students, and parents.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-37 | Send bulk/targeted SMS, email, and push notifications | High | Mandatory | Admin Staff |
| FR-38 | Provide a homework/circular/announcement board on the portal | Medium | Mandatory | Teachers |
| FR-39 | Enable two-way messaging between teachers and parents | Low | Desirable | Parents |

## 11.11 Reporting & Analytics Dashboard

Role-based dashboards providing consolidated operational and academic insights.

| Req ID | Requirement Description | Priority | Type | Primary Stakeholder |
| --- | --- | --- | --- | --- |
| FR-40 | Provide role-based dashboards (Management, Academic, Finance) | High | Mandatory | Management |
| FR-41 | Enable custom report builder with export to Excel/PDF | Medium | Desirable | IT Admin |
| FR-42 | Provide trend analytics (enrollment, attendance, revenue) over time | Medium | Desirable | Management |

# 12.  Module List (Portfolio Summary)

Consolidated view of all in-scope modules. Phase allocation is a placeholder pending client confirmation of rollout strategy (see Section 26).

| # | Module | Requirement Count | Suggested Phase |
| --- | --- | --- | --- |
| 1 | Admission & Enrollment Management | 8 | Client Input Required |
| 2 | Student Information System (SIS) | 4 | Client Input Required |
| 3 | Attendance Management | 4 | Client Input Required |
| 4 | Timetable & Scheduling | 3 | Client Input Required |
| 5 | Examination & Gradebook | 5 | Client Input Required |
| 6 | Fee Management | 7 | Client Input Required |
| 7 | Library Management | 3 | Client Input Required |
| 8 | Transport Management | 3 | Client Input Required |
| 9 | HR & Payroll Management | 4 | Client Input Required |
| 10 | Communication & Notifications | 3 | Client Input Required |
| 11 | Reporting & Analytics Dashboard | 3 | Client Input Required |

# 13.  Master Data List

Shared reference data that multiple modules depend on. Ownership must be assigned so a single source of truth is maintained after go-live.

| Master Data Entity | Description | Data Owner |
| --- | --- | --- |
| Academic Year Master | Defines academic sessions (e.g., 2026–27) that all transactional data is tagged against | Client Input Required |
| Student Master | Core student identity, enrollment, and demographic record | Admin Staff |
| Staff Master | Core staff identity, employment, and contract record | HR |
| Class / Section Master | Class and section structure used across attendance, exams, and timetable | Academic Head |
| Subject Master | Subject list, mapped to class and board curriculum | Academic Head |
| Fee Head Master | Fee categories (tuition, transport, exam fee, etc.) and applicable classes | Finance Team |
| Route / Vehicle Master | Transport routes, stops, and vehicle assignment | Admin Staff |
| Book / Library Master | Library catalog entries and classification | Librarian |
| User Role Master | System roles and access-permission mapping | IT Admin |
| Vendor Master | Payment gateway, SMS gateway, and other third-party service providers | Client Input Required |

# 14.  Business Rules (High-Level)

Cross-module rules that constrain system behaviour at a business level. Detailed validation logic will be elaborated in the BRD/SRS.

| Rule ID | Business Rule |
| --- | --- |
| BRULE-01 | A student cannot be marked both present and absent for the same period on the same date |
| BRULE-02 | A fee invoice cannot be edited once a payment has been recorded against it; corrections require a credit note |
| BRULE-03 | A seat allotted under the RTE Act 25% quota cannot be reclassified to the general category during the academic year |
| BRULE-04 | Payroll for a given month cannot be finalized until staff attendance for that month is closed |
| BRULE-05 | A student cannot be promoted to the next academic year unless the current year's academic and fee records are marked closed |
| BRULE-06 | Report cards cannot be published to the parent portal until all subject marks for that exam are entered and locked |
| BRULE-07 | A user's system access must be immediately revoked upon staff exit, and reassigned only via IT Admin approval |
| BRULE-08 | Only the Finance Team role can issue refunds or void a payment transaction |

# 15.  External Integrations

| Integration | Purpose | Direction | Status |
| --- | --- | --- | --- |
| Payment Gateway | Online fee collection (UPI/cards/net banking) | Outbound/Inbound | Client Input Required — vendor not yet selected |
| SMS / WhatsApp Gateway | Attendance alerts, fee reminders, circulars | Outbound | Client Input Required |
| Email (SMTP) | Notifications, report card delivery | Outbound | Client Input Required |
| Biometric / RFID Devices | Attendance capture | Inbound | Client Input Required — hardware vendor TBD |
| GPS Tracking (Transport) | Live bus location for parent portal | Inbound | Client Input Required |
| UDISE+ Government Portal | Statutory student/school data reporting | Outbound | Client Input Required |
| UIDAI / Aadhaar Verification | Identity verification at admission | Outbound | Client Input Required — subject to UIDAI approval/API access |
| Accounting Software (Tally) | Financial data export for statutory accounting | Outbound | Client Input Required |
| SSO (Google/Microsoft) | Optional single sign-on for staff/students | N/A | Client Input Required — desirable, not mandatory |

# 16.  Regulatory Compliance

| Regulation | Relevance to this System |
| --- | --- |
| Right to Education (RTE) Act, 2009 | 25% quota seat reservation, tracking, and reimbursement reporting for economically weaker sections |
| Digital Personal Data Protection (DPDP) Act, 2023 | Consent management and safeguards for personal data of students (including minors) and staff |
| UDISE+ (Unified District Information System for Education Plus) | Mandatory annual school/student data reporting to state/central education authorities |
| Board Affiliation Bye-laws (CBSE/ICSE/State Board) | Academic record-keeping, examination, and certification must align with board requirements |
| POCSO Act, 2012 (Protection of Children from Sexual Offences) | Governs safeguarding obligations relevant to how student data and communication are handled |
| Goods and Services Tax (GST) | Applicable to taxable services invoiced by the school, where relevant |
| Shops & Establishment Act (State-specific) | Relevant to HR module — working hours, leave entitlement compliance |

# 17.  High-Level Business Workflow

Describes how stakeholders interact with the ERP across the academic year lifecycle, at a business (not system-design) level.

| Step | Stakeholder | Business Activity |
| --- | --- | --- |
| 1 | School Management | Configures academic year, fee structure, and policies for the new session |
| 2 | Admin Staff | Manages admissions intake and enrollment for new and continuing students |
| 3 | Academic Head | Publishes timetable and assigns teaching staff to classes/subjects |
| 4 | Teachers | Conduct daily attendance marking, deliver instruction, record continuous assessment |
| 5 | Finance Team | Issues fee invoices, collects payments, follows up on defaulters |
| 6 | Parents/Students | Access attendance, fee status, homework, and circulars via portal |
| 7 | Academic Head | Conducts examinations, finalizes grades, publishes report cards |
| 8 | HR | Processes monthly payroll based on finalized attendance and leave |
| 9 | School Management | Reviews consolidated dashboards for enrollment, finance, and academic performance |

# 18.  High-Level Process Flow

## 18.1 Admission-to-Enrollment Process

| Step | Action |
| --- | --- |
| 1 | Prospective parent submits online inquiry/application with required documents |
| 2 | Admin Staff reviews application and verifies eligibility (including RTE quota, if applicable) |
| 3 | System checks seat availability for the applied class |
| 4 | Applicant status updated (Shortlisted / Waitlisted / Rejected) with automated notification |
| 5 | Upon confirmation, Admin Staff completes enrollment and system generates admission number |
| 6 | Student record is created in SIS and linked to Fee Management for invoicing |

## 18.2 Fee Collection-to-Reconciliation Process

| Step | Action |
| --- | --- |
| 1 | System generates fee invoice per configured schedule and fee head |
| 2 | Parent receives invoice notification via SMS/email/app |
| 3 | Parent pays online (gateway) or Finance Team records offline payment |
| 4 | System updates dues ledger and issues receipt automatically |
| 5 | Finance Team reviews daily collection and outstanding-dues reports |
| 6 | Automated reminders are sent to defaulters per configured escalation schedule |

# 19.  Non-Functional Requirements

| Category | Requirement | Target Metric |
| --- | --- | --- |
| Performance | System responsiveness under expected concurrent load | Client Input Required — assumed 2,000 concurrent users pending confirmation of total enrollment/staff count |
| Availability | System uptime during academic operating hours | 99.5% (SLA-backed) — Client Input Required to confirm SLA acceptable to client |
| Security | Access control and data protection | Role-based access control; encryption at rest and in transit; full audit logging |
| Scalability | Support for future growth | Must support multi-campus expansion without architectural rework |
| Usability | Ease of use for non-technical staff and parents | Minimal training required; Client Input Required for target training duration |
| Compatibility | Device/browser support | Responsive design for desktop, tablet, and mobile (Android/iOS) |
| Data Privacy | Compliance with DPDP Act, 2023 | Documented consent management for minors' data |
| Data Residency | Location of data hosting | Data hosted within India — Client Input Required to confirm specific hosting provider |
| Backup & Recovery | Disaster recovery capability | Client Input Required — RTO/RPO targets to be confirmed with client/IT |
| Localization | Language and currency support | Hindi and relevant regional language, in addition to English; currency in INR (₹) |
| Regulatory Reporting | Government reporting format compliance | UDISE+ and state education department report formats supported |

# 20.  Success Criteria

Project-level indicators that the ERP implementation has achieved its intended business value. These are distinct from the Acceptance Criteria in Section 21, which govern acceptance of this document.

| Success Criterion | Target |
| --- | --- |
| Go-live across all in-scope modules | Client Input Required — target go-live date to be confirmed |
| Parent portal adoption | Client Input Required — suggested target: 90% of guardians active within first term |
| Digitized fee collection rate | Client Input Required — suggested target: 80% of collections via digital channels within two terms |
| Data migration integrity | Zero critical data-loss incidents during migration, verified by reconciliation report |
| Statutory reporting readiness | UDISE+ and RTE quota reports generated directly from system for first post-go-live cycle |

# 21.  Acceptance Criteria (Document-Level)

Criteria for accepting this Requirement Gathering Document itself (not the future system, which will have its own UAT criteria at BRD/SRS stage).

- All sections of this document have been reviewed by the stakeholders identified in the Approval Matrix (Section 29).

- Every item marked "Client Input Required" has either been supplied by the client, or formally deferred with a named owner and target date in the Open Questions / Pending Decisions log.

- No unresolved High-priority open question remains at the time of sign-off.

- Scope (Section 7) has been explicitly confirmed as correct and complete by the Project Sponsor.

- Written approval is received in the form of the phrase "Requirement Gathering Approved" from the client before the engagement proceeds to the Business Requirement Document (BRD) phase.

# 22.  Business Assumptions

- The school will provide accurate legacy data for migration in an agreed format.

- Internet connectivity and basic IT infrastructure are available at all campuses.

- Key stakeholders will be available for requirement validation and UAT within agreed timelines.

- The solution will be hosted on a cloud platform managed by the vendor unless stated otherwise (Client Input Required to confirm).

# 23.  Constraints

- Project timeline is constrained by the academic calendar; go-live must align with a new term/session.

- Budget approval is subject to management sign-off on this document (Client Input Required for approved budget envelope).

- Integration is limited to systems explicitly listed in Section 15 (External Integrations).

# 24.  Risks

| Risk | Likelihood | Impact | Owner | Mitigation |
| --- | --- | --- | --- | --- |
| Incomplete or inconsistent legacy data | High | High | Client Input Required | Data cleansing exercise prior to migration |
| Low user adoption by staff/parents | Medium | Medium | Client Input Required | Structured training and phased rollout |
| Scope creep during implementation | Medium | High | Business Analyst | Formal change-request process tied to this RGD |
| Delays in stakeholder availability for UAT | Medium | Medium | Client Input Required | Early scheduling and defined UAT windows |
| Delay in client providing Client Input Required items | High | High | Project Sponsor | Track via Open Questions log with target dates; escalate weekly |
| Payment gateway / SMS vendor not finalized in time | Medium | Medium | Client Input Required | Finalize vendor selection during Pending Decisions resolution (Section 26) |

# 25.  Open Questions

Specific unresolved questions raised during requirement gathering. Each requires a client-side owner and target resolution date.

| Q ID | Question | Owner | Target Date |
| --- | --- | --- | --- |
| OQ-01 | How many campuses will the ERP need to support at go-live, and in future? | Client Input Required | Client Input Required |
| OQ-02 | What is the preferred/approved payment gateway provider? | Client Input Required | Client Input Required |
| OQ-03 | What are the current total student and staff headcounts, for capacity planning? | Client Input Required | Client Input Required |
| OQ-04 | Is biometric/RFID hardware already installed, or to be procured? | Client Input Required | Client Input Required |
| OQ-05 | What is the target go-live date, relative to the academic calendar? | Client Input Required | Client Input Required |
| OQ-06 | Is there an existing accounting system that fee data must reconcile with? | Client Input Required | Client Input Required |

# 26.  Pending Decisions

| Decision | Options | Owner | Required By |
| --- | --- | --- | --- |
| Rollout strategy | Single campus first vs. all campuses together | Client Input Required | Client Input Required |
| Hosting model | Vendor-managed cloud vs. client-preferred cloud provider | Client Input Required | Client Input Required |
| Data migration cutover approach | Big-bang cutover vs. parallel run | Client Input Required | Client Input Required |
| Module phasing | All modules at once vs. phased (e.g., Admissions & Fees first) | Client Input Required | Client Input Required |

# 27.  Glossary

| Term | Definition |
| --- | --- |
| Academic Year | The school session period, typically April to March in India |
| Fee Head | A category of fee (e.g., tuition, transport, examination) configured separately for billing |
| RTE Quota | Seats reserved under the Right to Education Act, 2009 for economically weaker sections (typically 25%) |
| Defaulter | A student/guardian with an outstanding, overdue fee balance |
| Go-Live | The date on which the ERP system becomes the official system of record, replacing prior processes |
| Master Data | Core reference data (e.g., Student Master, Fee Head Master) shared across multiple modules |
| System of Record | The single authoritative source for a given category of data |
| UAT | User Acceptance Testing — client-side validation that the built system meets requirements |

# 28.  Acronyms

| Acronym | Full Form |
| --- | --- |
| ERP | Enterprise Resource Planning |
| RGD | Requirement Gathering Document |
| BRD | Business Requirement Document |
| SRS | Software Requirement Specification |
| SIS | Student Information System |
| UAT | User Acceptance Testing |
| SLA | Service Level Agreement |
| RTO / RPO | Recovery Time Objective / Recovery Point Objective |
| DPDP Act | Digital Personal Data Protection Act, 2023 |
| RTE Act | Right to Education Act, 2009 |
| UDISE+ | Unified District Information System for Education Plus |
| UIDAI | Unique Identification Authority of India (Aadhaar) |
| GST | Goods and Services Tax |
| PAN / TAN | Permanent Account Number / Tax Deduction and Collection Account Number |
| TDS | Tax Deducted at Source |
| PF / ESI / PT | Provident Fund / Employee State Insurance / Professional Tax |
| RFID | Radio-Frequency Identification |
| GPS | Global Positioning System |
| API | Application Programming Interface |
| SSO | Single Sign-On |

# 29.  Approval Matrix

This document is considered approved only upon written confirmation — the phrase "Requirement Gathering Approved" — from the Project Sponsor. Signatures below record stakeholder review; the Sponsor's approval is final and binding for progression to the BRD phase.

| Name | Role | Authority Level | Decision | Date |
| --- | --- | --- | --- | --- |
| Client Input Required | School Management / Sponsor | Final Approver |  |  |
| Client Input Required | Principal / Academic Head | Reviewer |  |  |
| Client Input Required | IT Administrator | Reviewer |  |  |
| Client Input Required | Finance Head | Reviewer |  |  |
| Client Input Required | Business Analyst | Contributor |  |  |